TBMS Sales Report

Implementation Plan — Dual Data Architecture

The Bap (더밥) POS/TBMS Integration

Version 3.0 | 2026-03-13

# 1. Executive Summary

This document outlines the implementation plan for integrating sales data from The Bap POS systems into TBMS (The Bap Management System). The architecture uses a Push Model where each branch server automatically sends sales data to Google Sheets via Apps Script, and TBMS reads from Google Sheets to display reports.

KEY CHANGES from v1.0:

- Dual Data System: Every report now includes MAIN (actual 100% sales + Main VAT) and SUB (cash reduced by cashReportPct% + Sub VAT)

- Midnight Auto-Push: Daily data is pushed at 00:00 automatically, NOT tied to END Sales (which may happen weekly/monthly)

- Hourly Live Updates: Each branch pushes current-day running totals every hour to TBMS

- END Sales as separate event: END Sales data is saved and pushed independently when performed

Architecture: Push Model (NOT Pull)

- Local Server (tb-server.js) → Google Apps Script → Google Sheets ← TBMS.html

- TBMS (GitHub Pages) cannot reach local servers behind NAT/firewall

- Google Sheets acts as the central data hub between branches and TBMS

- Branches can grow indefinitely — no hardcoded limits

# 2. Dual Data Concept (Main vs Sub)

Every sales summary is now calculated and stored in TWO versions:

MAIN (Actual Sales) — Blue theme

- 100% of all sales (cash + card + other)

- Main VAT rate from each menu item (e.g., mainVat: 20%)

- VAT calculated using each item's Main VAT rate

- Represents real revenue received with actual VAT

SUB (Cash % + Sub VAT Applied) — Pink theme

- Card sales: 100% (unchanged)

- Cash sales: reduced by cashReportPct% (set in POS Settings)

- Sub VAT rate from each menu item (e.g., subVat: 10%)

- VAT calculated using each item's Sub VAT rate on reduced amounts

Per-Item Dual VAT Rates (from Menu Management):

- Each menu item has TWO VAT rates stored: mainVat and subVat

- Example: Combo Bap → mainVat: 20%, subVat: 10%

- When added to cart, both rates are carried: vatRate + subVatRate

- When order is saved, both Main and Sub totals are calculated per-item

Example: If cashReportPct = 70%, Cash = £100, Card = £200:

|  | Cash | Card | Total | VAT Rate | VAT Amount |
| --- | --- | --- | --- | --- | --- |
| MAIN | £100.00 | £200.00 | £300.00 | 20% (mainVat) | £50.00 |
| SUB (70%) | £70.00 | £200.00 | £270.00 | 10% (subVat) | £24.55 |

Every order now stores: total (Main), mainVat, subTotal, subVat, subCashPct. All reports (Daily Overview, VAT Report, Simple Daily Report, END Sales) display both Main and Sub. TBMS receives both.

# 3. Data Push Schedule

Three types of data pushes from each branch server:

A) Midnight Daily Push (자정 자동 푸시)

- Trigger: Automatic at 00:00:05 every night (cron or setInterval in tb-server.js)

- Content: Full daily summary for the completed day (MAIN + SUB)

- Includes: order count, cash/card/other totals, VAT breakdown, item breakdown

- Written to DailySales sheet in Google Sheets

- IMPORTANT: This happens regardless of END Sales — even if END Sales was not done

B) Hourly Live Push (매시간 라이브 푸시)

- Trigger: Every 60 minutes during operating hours (configurable)

- Content: Current-day running totals (MAIN + SUB) since midnight

- Written to LiveSales sheet (upsert by branch+date)

- TBMS can show near-real-time sales across all branches

- Frequency can be increased (e.g., every 15 min) if desired

C) END Sales Push (엔드세일즈 이벤트 푸시)

- Trigger: When staff performs END Sales on POS

- Content: END Sales record with period, totals (MAIN + SUB), item breakdown, order list

- Written to EndSales sheet in Google Sheets

- May be weekly, bi-weekly, or monthly — NOT daily

# 4. Data Flow

┌─────────────────────────────────────────────────┐

│  Branch POS (tb-server.js)                      │

│                                                  │

│  Orders → orders.json (per day)                  │

│                                                  │

│  ┌──────────────┐  ┌──────────────┐             │

│  │ MAIN Data    │  │ SUB Data     │             │

│  │ (100% actual)│  │ (Cash X%)    │             │

│  └──────┬───────┘  └──────┬───────┘             │

│         └────────┬─────────┘                    │

│                  ▼                               │

│  ┌──────────────────────────────┐               │

│  │ Push to Google Apps Script    │               │

│  │ A) Midnight (daily summary)   │               │

│  │ B) Hourly (live running total) │               │

│  │ C) END Sales (when performed)  │               │

│  └──────────────┬───────────────┘               │

└─────────────────┼─────────────────────────────┘

▼

┌─────────────────────────────────────────────────┐

│  Google Apps Script (doPost)                    │

│                                                  │

│  action: pushDailySales → DailySales sheet      │

│  action: pushLiveSales  → LiveSales sheet       │

│  action: pushEndSales   → EndSales sheet        │

│                                                  │

│  API_SECRET: tBaP2026xKr!mGt9Qz                │

└─────────────────┬───────────────────────────────┘

▼

┌─────────────────────────────────────────────────┐

│  Google Sheets (Database)                       │

│                                                  │

│  Sheet: DailySales  (midnight snapshots)        │

│  Sheet: LiveSales   (hourly running totals)     │

│  Sheet: EndSales    (END Sales events)          │

└─────────────────┬───────────────────────────────┘

▼

┌─────────────────────────────────────────────────┐

│  TBMS.html (GitHub Pages)                       │

│                                                  │

│  Stores → Sales Report                          │

│  - Today Live (from LiveSales)                  │

│  - Daily History (from DailySales)              │

│  - END Sales Log (from EndSales)                │

│  - Multi-branch comparison                      │

│  - MAIN / SUB toggle view                       │

└─────────────────────────────────────────────────┘

# 5. Google Sheets — New Sheets Schema

Sheet: DailySales

One row per branch per day. Pushed at midnight.

| Column | Type | Description |
| --- | --- | --- |
| date | String | YYYY-MM-DD |
| branch | String | Branch code (PAB, TBS, TBR, TBB, ...) |
| branchName | String | Full branch name |
| totalOrders | Number | Total paid orders |
| main_cashTotal | Number | Main: actual cash received |
| main_cardTotal | Number | Main: actual card received |
| main_grandTotal | Number | Main: total revenue |
| main_vatTotal | Number | Main: total VAT amount |
| main_vatBreakdown | JSON | Main: VAT by rate {20:{net,vat,gross}} |
| sub_cashPct | Number | Cash % setting used (e.g., 70) |
| sub_cashTotal | Number | Sub: adjusted cash |
| sub_cardTotal | Number | Sub: card (same as main) |
| sub_grandTotal | Number | Sub: adjusted total |
| sub_vatTotal | Number | Sub: adjusted VAT amount |
| sub_vatBreakdown | JSON | Sub: VAT by rate |
| cashCount | Number | Number of cash transactions |
| cardCount | Number | Number of card transactions |
| itemBreakdown | JSON | [{name,qty,total,vatRate,subVatRate}] |
| pushedAt | String | ISO timestamp when pushed |

Sheet: LiveSales

One row per branch, upserted hourly. Shows running totals for today.

| Column | Type | Description |
| --- | --- | --- |
| date | String | YYYY-MM-DD (today) |
| branch | String | Branch code |
| branchName | String | Full branch name |
| main_grandTotal | Number | Main running total |
| main_vatTotal | Number | Main VAT so far |
| sub_grandTotal | Number | Sub running total |
| sub_vatTotal | Number | Sub VAT so far |
| totalOrders | Number | Orders so far today |
| cashCount | Number | Cash orders so far |
| cardCount | Number | Card orders so far |
| lastUpdated | String | ISO timestamp of last push |

Sheet: EndSales

One row per END Sales event. Pushed when staff confirms END Sales.

| Column | Type | Description |
| --- | --- | --- |
| id | String | ES-{branch}-{timestamp} |
| branch | String | Branch code |
| periodFrom | String | ISO start of period |
| periodTo | String | ISO end of period |
| totalOrders | Number | Orders in period |
| main_cashTotal | Number | Main cash |
| main_cardTotal | Number | Main card |
| main_grandTotal | Number | Main total |
| main_vatTotal | Number | Main VAT |
| sub_cashPct | Number | Cash % used |
| sub_grandTotal | Number | Sub total |
| sub_vatTotal | Number | Sub VAT |
| itemBreakdown | JSON | Item-level breakdown |
| staff | String | Who confirmed |
| pushedAt | String | ISO timestamp |

# 6. Implementation Phases

Phase 1: Google Sheets Setup

- Create 3 new sheets: DailySales, LiveSales, EndSales

- Set up column headers as per schema above

- Estimated effort: 15 minutes

Phase 2: Google Apps Script — New API Endpoints

Add to the existing Apps Script (currently v3.6):

- doPost action: "pushDailySales" — upsert row in DailySales by date+branch

- doPost action: "pushLiveSales" — upsert row in LiveSales by date+branch

- doPost action: "pushEndSales" — append row in EndSales

- doGet action: "getSalesReport" — read DailySales for date range + branches

- doGet action: "getLiveSales" — read LiveSales for today

- doGet action: "getEndSalesLog" — read EndSales for date range

- All POST endpoints require API_SECRET for authentication

- Estimated effort: 2-3 hours

// Example: pushDailySales POST body

{

"action": "pushDailySales",

"secret": "tBaP2026xKr!mGt9Qz",

"date": "2026-03-13",

"branch": "PAB",

"branchName": "The Bap Paignton",

"totalOrders": 45,

"main": {

"cashTotal": 380.50, "cardTotal": 520.00,

"grandTotal": 900.50, "vatTotal": 150.08,

"vatBreakdown": {"20":{"net":750.42,"vat":150.08,"gross":900.50}}

},

"sub": {

"cashPct": 70,

"cashTotal": 266.35, "cardTotal": 520.00,

"grandTotal": 786.35, "vatTotal": 131.06,

"vatBreakdown": {"20":{"net":655.29,"vat":131.06,"gross":786.35}}

},

"cashCount": 20, "cardCount": 25,

"itemBreakdown": [{"name":"Bibimbap","qty":15,"total":120,"vatRate":20,"subVatRate":10}]

}

Phase 3: tb-server.js — Auto Push Logic

Add to each branch server (currently v3.0):

- Midnight cron job: calculate daily totals from orders.json, push to Apps Script

- Hourly push: calculate running totals for today, push to Apps Script

- END Sales hook: when confirmEndSales saves, also push to Apps Script

- Retry queue: if push fails, queue for retry (like existing pending ops)

- Use buildDualSummary() equivalent on server side for Main+Sub calculation

- Estimated effort: 3-4 hours

// tb-server.js — Midnight push example

const cron = require("node-cron"); // or setInterval

// Every day at 00:00:05

cron.schedule("5 0 0 * * *", async () => {

const yesterday = getYesterday(); // YYYY-MM-DD

const orders = loadOrdersForDate(yesterday);

const dual = buildServerDualSummary(orders, cashReportPct);

await pushToGoogleSheets("pushDailySales", {

date: yesterday, branch: BRANCH_CODE,

main: dual.main, sub: dual.sub,

itemBreakdown: buildItemBreakdown(orders)

});

});

Phase 4: TBMS.html — Sales Report UI

Add new menu item under Stores > Sales Report:

- Today Live Dashboard: show all branches with hourly data from LiveSales

- Daily Sales History: date picker → show DailySales data

- END Sales Log: date range → show END Sales events

- Main/Sub toggle: switch between viewing Main or Sub figures

- Multi-branch comparison table and charts

- Estimated effort: 4-5 hours

# 7. Existing APIs on tb-server.js (Reference)

These APIs already exist and should NOT be modified. They are used internally by POS:

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/tbms/branches-status?date= | GET | Branch status for TBMS |
| /api/tbms/sales-summary?branch=&from=&to= | GET | Sales summary for TBMS |
| /api/end-sales-log | GET | END Sales history log |
| /api/end-sales-detail?id= | GET | Single END Sales record detail |
| /api/daily-summary?date= | GET | Daily summary for a date |
| /api/export?from=&to= | GET | Export orders as JSON |
| /api/orders?date= | GET | Orders for a specific date |
| /api/orders-since?since= | GET | Orders since timestamp |
| /api/pos-settings | GET/POST | POS settings (incl. cashReportPct) |

# 8. POS Changes Already Completed (v5.0)

The following changes have been made to TBPos.html in this session:

Per-Item Dual VAT:

- Cart items now carry both vatRate (Main VAT) and subVatRate (Sub VAT) from menu

- addToOrder() reads item.mainVat and item.subVat from menu data

- aggregateCartItems() includes subVatRate in saved order items

- completePayment() calculates and stores: total, mainVat, subTotal, subVat, subCashPct per order

- Manual entry items default to mainVat: 20, subVat: 10

- Kiosk order loading also carries subVatRate

Calculation Functions:

- calcVatBreakdown(orders) — uses vatRate (Main VAT) per item

- calcSubBreakdown(orders, cashPct) — uses subVatRate per item + cash% reduction

- buildDualSummary(orders) — returns both Main and Sub summaries in one call

All Reports Updated:

- Daily Report Overview — MAIN (blue) and SUB (pink) sections

- VAT Report — Main VAT (blue) and Sub VAT (pink) with different rate tables

- Simple Daily Report — MAIN/SUB boxes with totals and VAT

- END Sales Report — dual display + dual data sent to server

- confirmEndSales() — sends main{} + sub{} to server for permanent storage

# 9. Files to Modify (For TBMS Session)

| File | Location | Changes Needed | Effort |
| --- | --- | --- | --- |
| Google Sheets | Google Drive | Add 3 new sheets: DailySales, LiveSales, EndSales | 15 min |
| Apps Script | Google Apps Script | Add pushDailySales, pushLiveSales, pushEndSales (doPost) + getSalesReport, getLiveSales, getEndSalesLog (doGet) | 2-3 hrs |
| tb-server.js | Each branch /TBOrder/ | Add midnight cron, hourly push, END Sales push hook, buildServerDualSummary() | 3-4 hrs |
| TBMS.html | GitHub Pages | Add Sales Report page under Stores menu, Main/Sub toggle, charts | 4-5 hrs |

# 10. Recommended Implementation Order

- Step 1: Create Google Sheets (DailySales, LiveSales, EndSales) with headers

- Step 2: Apps Script — add doPost handlers (pushDailySales, pushLiveSales, pushEndSales)

- Step 3: Apps Script — add doGet handlers (getSalesReport, getLiveSales, getEndSalesLog)

- Step 4: Test Apps Script with manual curl/fetch calls

- Step 5: tb-server.js — add buildServerDualSummary() and push functions

- Step 6: tb-server.js — add midnight cron job

- Step 7: tb-server.js — add hourly live push

- Step 8: tb-server.js — hook END Sales to push

- Step 9: Test with one branch (PAB) — verify data in Google Sheets

- Step 10: TBMS.html — build Sales Report page (Today Live → Daily History → END Sales Log)

- Step 11: Deploy to all branches

# 11. Scalability Notes

- Branches grow by adding rows, not columns — no schema changes needed

- Google Sheets handles thousands of rows efficiently

- Apps Script has 6-minute execution limit — push operations are small and fast

- If branches exceed ~20, consider archiving old DailySales data monthly

- LiveSales sheet stays small (one row per branch per day, cleaned daily)

- TBMS queries by date range — use Apps Script filtering, not client-side

# 12. Security

- All pushes require API_SECRET in POST body

- Apps Script validates secret before writing

- TBMS reads via doGet with action parameter (read-only, no secret needed)

- Google Sheets access controlled by Google account permissions

- Consider rotating API_SECRET periodically

─── End of Document ───